## Slide 1: Lego Scrum

## Slide 2: Agile Manifesto
Individuals and interactions
Working software
Customer collaboration
Responding to changes

## Slide 3: Scrum

## Slide 4: Roles
Product Owner (PO)
Scrum Master
Scrum Team

## Slide 5: Product owner
Possibly a Project Manager or Project Sponsor
  That’s what we call an “analyst”
Marketing
Internal customer
Etc
  Not a technical guy.

## Slide 6: Scrum Master
Responsible for enacting SCRUM values and practices
  Manages the sprint meetings
  Does a sprint reporting
Typically a Project Manager or Team Leader

## Slide 7: Scrum Team
Cross-functional:
  QA
  Developers
  UI Designer
  Architect
  etc
5-10 members

## Slide 8: Teams
3-4 people
Team name

## Slide 9: Scrum Process

## Slide 10: Scrum Board

## Slide 11: Backlog/Sprint Planning
User stories
Tasks
Estimation
Prioritization
Choosing user stories
Tasks
Estimation
Assigning
backlog
sprint

## Slide 12: Scrum Poker

## Slide 13: Scrum Poker

## Slide 14: Backlog Planning
Story
time
value

## Slide 15: Sprint Planning
Story
time
value
assigned to

## Slide 16: Development
Test early and often
Build and deploy continuously
Test Driven Development
Pair programming
Refactor

## Slide 17: Daily meeting
What did you do Yesterday?
What will you do today?
Do you have any problems?
Stand up Meetings
15 min MAX
Entire Team + Scrum Master
English

## Slide 18: Daily meeting

## Slide 19: Demo meeting
All stakeholders take part
Show working copy

## Slide 20: Retrospective meeting
Team + Scrum Master take part
What went well
What went wrong
How to improve

## Slide 21: Grooming meeting
Team + Scrum Master take part
Check board
Check user stories
Remove unneeded

## Slide 22: Burndown Chart